WORK ORDER — Lazy Dog Capital Systemization

Agreed sequence. Work top to bottom. Do not start a later step before the one above it is done.

STEP 1 — FINISH THE WORKFLOW MAP

Stages 05, 07, 09, and 11 have never been reviewed in detail. They still carry the original first-pass content and have not been reconciled against anything decided since.

| STAGE | WHAT NEEDS WORK |
| --- | --- |
| 05 — Capital Partner | The significant gap. No defined trigger for when a CP is brought into a deal, no sequence for the parallel track, no handling for what happens if you commit to a borrower before a partner is lined up. |
| 07 — Closing | Reconcile against the Closing Instructions and the Cleared to Close email. Confirm recording sequence and what returns to the file. |
| 09 — Servicing | Blocked in part by the draw model decision. Covers statements, draws, insurance and tax monitoring, maturity tracking. |
| 11 — Payoff & Release | Payoff statement, release of lien, release of collateral assignment, CP final accounting, closed-file sign-off. |

Done when: every stage has been walked, and the document list at each one matches decisions made elsewhere in the map.

STEP 2 — SETTLE THE OPEN DECISIONS WITH STEVE

| # | DECISION | BLOCKS |
| --- | --- | --- |
| 1 | Draw model — reimbursement vs. initial draw. The most consequential open item. | Welcome/Servicing Letter · Draw Inspection Report · draw schedule · Note and Deed of Trust draw provisions · stage 09 · the entire draws data model |
| 2 | Draw schedule — fixed milestones with set release amounts, or ad hoc against completed line items | Same as above |
| 3 | Conditional Approval expiration window — 30, 45, or 60 days | Conditional Approval · both approval emails |
| 4 | Signature convention — single Manager on administrative documents, both on anything creating an obligation? | Loan Proposal · Conditional Approval · closing and workout packets |
| 5 | Online application output — does it produce a signed PDF, or only a record? The credit authorization signature is the piece that matters. | Loan Application · stage 02 · FCRA compliance |

Settled since: draw model, Conditional Approval expiration (30 days), signature convention, and payments. Lazy Dog does not auto-draft — the "ACH Authorization" becomes Payment Instructions with no debit authority.

Done when: all five are decided and recorded in the workflow map.

STEP 3 — BUILD THE REMAINING DOCUMENTS

16 outstanding. Two are blocked by the draw model decision and are marked below.

| # | DOCUMENT | NOTES |
| --- | --- | --- |
| 1 | Deal Underwriting Worksheet | Highest leverage — enforces 80% ARV / 10% down / holdback math, feeds the Closing Worksheet |
| 2 | Welcome / Servicing Letter to borrower | Blocked — draw model |
| 3 | Renewal & Extension Agreement | Papers the 3-month extension |
| 4 | Wire instructions letter — Capital Partner |  |
| 5 | Draw Inspection Report | Blocked — draw model |
| 6 | Contractor Lien Waiver — conditional + unconditional |  |
| 7 | Maturity Reminder Letter — 60 / 30 days out |  |
| 8 | Release of Collateral Assignment |  |
| 9 | Capital Partner final payoff statement |  |
| 11 | Notice of Acceleration |  |
| 12 | Capital Partner default notification letter |  |
| 13 | Itemized Total Debt statement (workout) |  |
| 14 | Capital Partner written consent to accept a deed in lieu |  |
| 15 | Capital Partner notice of completed conveyance |  |
| 16 | True-up summary statement · credit bid worksheet · post-sale CP accounting | Foreclosure and workout support |

Running in parallel — regeneration pass. 10 existing documents need updating for decisions already made: Loan Proposal rename, 9-month term, 3-month extension at 1% of original principal, $120 background check fee, actual/360 basis language, credit authorization removal from the application. Requires Lazy_Dog_Merge_Masters.zip and the fillable PDFs.

Also outstanding — attorney review. 8 documents in the deed-in-lieu workout packet await Texas real estate attorney sign-off. Standing gate: securities-attorney review of collateral-assignment mechanics before any CP document reaches an investor.

Done when: every document exists, the regeneration pass is complete, and the attorney has signed off on the workout packet.

STEP 4 — DESIGN THE DATA MODEL, THEN PICK THE TOOL

Only after Steps 1–3. The design work is mostly already done and sitting in the workflow map — this step is translation, not discovery.

Tables the workflow implies: loans · borrowers · guarantors · properties · draws · payments · capital partners · CP participations · conditions · documents · notices.

Tool decision, made at that point and not before:

| OPTION | FITS IF |
| --- | --- |
| Airtable | Visual interface Lewis can repair himself, no SQL, built-in forms and automations. Likely the right answer at 4–10 loans. |
| Supabase | Only if building a real application on top — borrower portal, capital partner dashboard. More control, more maintenance, and Lewis doesn't use it much today. |
| Purpose-built platform | Mortgage Automator, Liquid Logics, The Mortgage Office. Ruled out on cost at ~$300+/month. Revisit above ~25 concurrent loans. |

Automation glue: Make.com ($9–16/mo) or n8n self-hosted. Already owned: Docusign, Gmail, Google Drive, QuickBooks, Todoist, Quo.

First thing to automate — the statement engine. Daily accrual on a moving balance, borrowers at actual/360 and capital partners at actual/365, every month, for every loan. Everything else in the process is periodic; statements are the treadmill, and a single error compounds across a partner relationship.

Then: document generation from tokens → date triggers (maturity, insurance, taxes) → Docusign and pipeline tracking.

SETTLED — DO NOT REOPEN

Interest: borrower actual/360, capital partner actual/365. Funding day counts, payoff day does not. 12.000% nominal = 12.167% effective on the borrower side.

Term: 9 months, one 3-month extension at 1% of original principal, automatic on payment but unavailable if a default exists.

Fees: origination 2 points · admin $499 · background check $120 flat · draw $199 each · late charge 4% after the 10th day · default rate 18%.

No prepaid interest collected at closing. Interest accrues on funds actually advanced.

Deed in lieu is a post-default workout offer only. Nothing signed at closing. No equity waiver. Foreclosure is the default path.

ARV determined in house. Never appears in borrower-facing documents.

Borrower's interest rate never appears in any investor-facing material, and the Promissory Note is not enclosed with capital partner correspondence.

Lazy Dog Capital LLC · Work order as of {{DATE}}